# **Sprint Planning Meeting 2:**

**Dates:** March 15 - 29

**Scrum Master:** Kate Seargent

**Time:** 20 hours

**Availability:** Not available until 6:30 for meetings.

**Evaluation Standard:** Is work completed? Does work function with the rest of the project?

* Makalee Beelek: Models (and help with views)
* Anne Jetton: Templates & Static (and help with nav)
* Kate Sargent: Navigation & Templates
* Derek Ward: Django project, Views

**Previous Retrospective improvement:**

Began using ‘code-with-me’ so that we could see how the pieces worked together, and make adjustments together in real-time.

**Sprint 2**:

User

* Event search
  + Create Templates (small)
  + Create Views (medium)
* Lot Search
  + Create Templates (small)
  + Create Views (medium)
* Section Selection
  + Create Templates (small)
  + Create Views (medium)

Managers

* Add lot (medium)
* Add section (medium)
* View reservations (small)
* Edit reservations (small)
* Delete reservations (small)

