# **Sprint Planning Meeting 3:**

**Dates:** March 29 - April 12

**Scrum Master:** Makalee Beelek

**Time:** 20 hours

**Availability:** Not available until 6:30 for meetings.

**Evaluation Standard:** Is work completed? Does work function with the rest of the project?

* Makalee Beelek: Models (and help with views)
* Anne Jetton: Templates & Static (and help with nav)
* Kate Sargent: Navigation & Templates
* Derek Ward: Django project, Views

**Previous Retrospective improvement:**

During this sprint, things will be moved to the done column more frequently.

**Sprint 3:**

Lot Attendant

* Verification Portal (medium)

General

* Assign permissions to functionalities(small)
* views(small)
* Final overall reservation implementation (medium)
* Extras if time available

